# Progress report

Four-week development plan for the CrowdCab Suncorp Stadium pickup guidance app

| Project | CrowdCab pickup guidance system |
| --- | --- |
| MVP location | Suncorp Stadium, Brisbane |
| Planning period | 4 weeks |

# Project vision

CrowdCab helps people leaving major events find the best nearby cab pickup point and walk there with confidence. The app focuses on pickup guidance, not full cab dispatch, payments, or cab company integration.

Recommend pickup zones within practical walking distance of Suncorp Stadium, preferably under 1 km.

Rank pickup options using walking time, congestion, safety, accessibility, and driver access.

Use live/open traffic data where available, while keeping fallback scoring so the app never breaks.

Provide a clear map and guidance experience similar to familiar navigation apps.

# Week 8: Foundation, scope, and base application setup

| Weekly task area | Planned work | Expected output |
| --- | --- | --- |
| Product and scope | Define CrowdCab as a pickup guidance system for Suncorp Stadium, document user goal, avoid full booking/dispatch scope, and identify core pages needed for the MVP. | Clear MVP scope and page map for CrowdCab. |
| Data and backend | Set up Flask project structure, CSV seed/reference data, local SQLite generation, authentication foundation, and initial JSON APIs for map and pickup information. | Working Flask app with local data providers and generated database. |
| Frontend and UX | Create homepage, live map shell, login flow, basic customer pickup flow, and shared visual identity using plain HTML, CSS, Jinja, and JavaScript. | Initial usable interface for ride planning and map exploration. |
| Testing and quality | Check that core routes load, data files are readable, SQLite can be generated locally, and the project can run on another machine using requirements and environment files. | Repeatable local run process and baseline route checks. |

Future improvement direction: Later, this foundation can support multiple venues, stronger user roles, production deployment, and cloud database hosting without changing the core product purpose.

# Week 9: Pickup recommendation engine and data intelligence

| Weekly task area | Planned work | Expected output |
| --- | --- | --- |
| Product and scope | Turn the app from a data display into a decision support system by defining how pickup points should be ranked and explained to users. | Recommendation API returning ranked pickup points. |
| Data and backend | Build the recommendation engine with weighted scoring for walking distance, congestion, safety, accessibility, and driver access. Keep candidate pickup points from existing reference data while scoring them consistently. | Consistent score fields and dynamic explanation text. |
| Frontend and UX | Update the guidance and map pages to show best pickup, selected pickup, alternatives, score badges, comparison reasoning, and recommendation notes that match the actual scores. | Clear best/alternative pickup display on frontend pages. |
| Testing and quality | Validate that selected pickup, recommended pickup, and alternatives all return complete scored JSON objects with reason text and no hardcoded inconsistent explanations. | Scoring logic tested through API responses and page checks. |

Future improvement direction: Future improvement can add machine-learned ranking, event-specific weight presets, historical demand learning, and user preference profiles.

# Week 10: Real-time traffic, route guidance, and responsive experience

| Weekly task area | Planned work | Expected output |
| --- | --- | --- |
| Product and scope | Improve CrowdCab from a static demo into a live-aware guidance tool by integrating free Brisbane and Queensland traffic sources with safe fallback behavior. | Open-data realtime provider with fallback scoring. |
| Data and backend | Connect Brisbane City Council intersection data and QLDTraffic events, apply live traffic adjustments to pickup scoring, cache responses, and expose realtime status APIs. | Live traffic notes and score adjustments in recommendation results. |
| Frontend and UX | Refactor JavaScript into feature-based files, improve live map cards, add route geometry, show traffic event markers, and create GPS-style guidance with step interaction and mobile/tablet responsive layouts. | Responsive live map and navigation-style guidance page. |
| Testing and quality | Test map, guidance, recommendation, realtime traffic, and fallback behavior across desktop, tablet, and mobile resolutions. Confirm syntax checks pass for Python and JavaScript. | Route and API checks across required pages. |

Future improvement direction: Future improvement can include real GPS tracking, OSRM/Mapbox route instructions, turn-by-turn rerouting, geofencing around event venues, and stronger live crowd estimates.

# Week 11: Polish, deployment readiness, and future product roadmap

| Weekly task area | Planned work | Expected output |
| --- | --- | --- |
| Product and scope | Prepare the project for handoff, demonstration, and future development by removing unnecessary files, clarifying documentation, and simplifying authentication. | Git-ready project with README and safe environment handling. |
| Data and backend | Clean git state, add .gitignore, remove generated databases/backups, document environment setup, configure email OTP login, and keep admin/developer backend access controlled. | Single email OTP login flow and protected internal access. |
| Frontend and UX | Polish login, homepage, my trips, map, and guidance pages so they feel consistent and usable across common screen sizes. Replace duplicate or confusing UI flows with simpler customer journeys. | Cleaner user journey from homepage to pickup recommendation to guidance. |
| Testing and quality | Run final syntax checks, route smoke tests, README review, and prepare a development backlog for improvements after the 4-week MVP. | Future roadmap ready for presentation and continued development. |

Future improvement direction: Next-stage improvements should focus on production deployment, real user accounts, accessibility audit, stronger security, analytics dashboards, live GPS rerouting, and expansion beyond Suncorp Stadium.

# Post-MVP improvement backlog

Production authentication with persistent user accounts, rate-limited OTP, audit logging, and secure secret management.

More reliable live routing with walking paths, turn instructions, rerouting, and better route geometry from a dedicated routing provider.

Expanded venue support after Suncorp Stadium, including venue-specific pickup zones, road closures, event modes, and crowd assumptions.

Better real-time data coverage through official traffic feeds, event schedules, transport disruptions, and crowd density signals.

Admin tools for updating candidate pickup points, changing event mode, and reviewing recommendation performance after each event.

# Success criteria by the end of Week 4

| Area | Expected result |
| --- | --- |
| User journey | A customer can open the app, log in with email OTP, view pickup options, confirm a pickup, and follow guidance. |
| Recommendation quality | Pickup choices are ranked using consistent scoring and explain why one option is better than another. |
| Live awareness | Traffic/open-data context influences scores when available and fallback behavior works when APIs fail. |
| Responsiveness | Homepage, map, my trips, login, and guidance pages remain usable on desktop, tablet, and mobile. |
| Handoff | The project has clean git hygiene, setup documentation, and no committed local secrets or generated runtime files. |